Phoenix Lab Layout Tool

Audit Findings & Phased Plan

2026-05-07 · Justin Glaves · ATS Inc.

# Executive Summary

This is the synthesis of three parallel deep-dive audits across the project's CAD/COM driver layer, UI layer, and project hygiene. Findings are grouped by ROI — smallest scope × biggest impact first.

### Top-line headlines

- 3 silent-correctness bugs can ship a wrong DWG (no crash, no log, just wrong output): ROOM-name shift on empty rooms, same_row wire routing fooled by align offsets, and pre-existing template paper-space layouts not getting view-shifted.

- 1 silent-wrong-app bug: connect() can dispatch AutoCAD instead of BricsCAD if BricsCAD has no doc open.

- 1 documented feature is a no-op: PBCSection.refresh_all — AGENTS.md describes a sync chain that does nothing.

- State-restore guards missing around BricsCAD app/doc state — any mid-generation exception leaves BricsCAD invisible / FILEDIA suppressed / viewports unlocked.

- Documentation is one day stale: AGENTS.md, README.md, and memory files all say "Phase 8 in progress" but PLAN.md and the code prove it's complete.

- Repo wasn't `.gitignore`'d: a future git init would have committed 52 generated DWGs, crash dumps, .dwg.bak files, and __pycache__/. (Fixed before this commit.)

# Phase A — Critical Correctness Fixes

Highest ROI. These produce wrong drawings or wrong CAD app silently. Smallest changes, biggest wins. Aim: 1 sitting (~2 hours).

| # | File | What | Why it matters |
| --- | --- | --- | --- |
| A1 | app.py:184 | Empty room dict is truthy → empty rooms get one slot | ROOM names shift by one when any room has zero valves |
| A2 | cad/bricscad.py:46-57 | connect() falls through to AutoCAD if BricsCAD has no doc open | Wrong CAD app silently used; DWGs save in unexpected format |
| A3 | cad/bricscad.py:799-980 | No try/finally around app.Visible / FILEDIA / DisplayLocked state changes | Mid-loop exception leaves BricsCAD invisible — user thinks it crashed |
| A4 | cad/bricscad.py:436 | same_row epsilon = 0.5" but align_offsets nudge can be ±10s of inches | Row mixing FEV (offset) + SAV routes wires through wrong margin |
| A5 | cad/bricscad.py:825 | replicate_paper_space_layouts only view-shifts cloned layouts, not pre-existing template layouts | If project page count = template's existing layouts, intermediates retain page-1 view |
| A6 | ui/pbc.py:412 + ui/main_window.py:280-283 | PBCSection.refresh_all is a no-op despite being documented in AGENTS.md as the cross-room sync chain | Open PBC wizard can save links bound to renamed/deleted tags |
| A7 | ui/main_window.py:583 | Spinbox-driven room removal silently destroys data with no confirm | One mis-click + arrow-down nukes a 5-room project |
| A8 | ui/main_window.py:591 | Lambda signal connections capture room ref after deleteLater() | Risk of RuntimeError: wrapped C/C++ object has been deleted on Qt 6 |
| A9 | cad/bricscad.py:1376 | int(link.get("com_trunk", 1)) crashes if data evolves to "COM1"/"COM2" strings | AGENTS.md docstring already says strings; future-proof |

**Acceptance:** Run quick-test + thorough-test, confirm output unchanged. Add a regression: a project with one empty room (room 2 of 3) — verify ROOM names land on the right pages.

# Phase B — Project Hygiene

Pure cleanup. No risk to working code. Aim: 1 sitting (~1 hour, mostly typing).

## B1 — Documentation reset (Phase 8 is COMPLETE, not in progress)

Files to update:

- AGENTS.md — rewrite "Status snapshot" + "Architecture cheat sheet" to reflect generate_pbc_page / extend_template_pages / replicate_paper_space_layouts shipping. Drop "tomorrow's task is Phase 8 step 4."

- README.md lines 36-41 — block names disagree with disk (SAV_PBC_ACM_SINGLE.dwg doesn't exist; real names are SAV_SINGLE_PBC_ACM_START.dwg, etc.).

- README.md:118 — PBC column order says GEX→HOOD→AUX→SUPPLY (wrong); should be SUPPLY→GEX→HOOD→AUX.

- README.md:62 — "needs extended template for >4 rooms" is obsolete; auto-extension is in place.

- README.md:112-119 — flip ⏳ to ✅ for generate_pbc_page and template extension; remove "tomorrow's task."

- README.md:29, 168 and AGENTS.md:18 — references to jobs/quick-test.json (actual file: jobs/Quick_Test_Building.json).

- Memory files (project_lab_layout_tool.md, project_pbc_builder_state.md, MEMORY.md) — strip the "Phase 8 in progress" / "tomorrow's task" claims; one of them also has the column order backward.

- PLAN.md:126-144 — replace Phase 8 body with a one-line "✅ — see Stable checkpoint above."

## B2 — Repo cleanup before any further commits

`.gitignore` already created in the baseline commit covering: `.venv/`, `__pycache__/`, `dist/`, `build/`, `.idea/`, `jobs/drawings/`, `jobs/last_generation.log`, `*.dwg.bak`, `*.dmp`, `crash_report.txt`, `*.tmp`, `.claude/settings.local.json`.

Still to delete:

- jobs/Test.json, jobs/test123.json, jobs/untitled.json — schema-v1 leftovers, reference non-existent SAV_SINGLE.dwg.

- All __pycache__/ directories.

- .dmp files + crash_report.txt files in blocks/ (BricsCAD crash artifacts).

- Optionally: 52 stale DWGs in jobs/drawings/ (~10 MB of test runs).

- build.bat:84 — hardcoded C:\Users\justing\AppData\Local\Programs\Inno Setup 6\ISCC.exe path (the line above already covers it generically).

Move:

- 6 loose DWGs at blocks/ root (Hood Detail w FHD500.dwg, PBC EXV.dwg, PBC SUP.dwg, Phoenix Templates.dwg, RPI500.dwg, SUP GEX.dwg) → blocks/_reference/.

## B3 — Test fixture portability

`jobs/Quick_Test_Building.json` and `jobs/thorough-test.json` embed absolute paths (`C:\Users\justing\PycharmProjects\Phoenix_CAD_Tool\...`) — these break for any other developer.

Two options:

- Strip dwg_path from the JSON; have the loader resolve from variant_id at load time.

- Rewrite as project-relative paths (blocks/cscp/SAV/...).

Option 1 is better — it also fixes most of the schema-v1 grime in one shot.

## B4 — Dead `tools/` scripts

Delete or move to `tools/_archive/`:

- tools/measure_ports.py — superseded by anchored_refresh.py

- tools/compute_offsets.py — superseded by anchored_refresh.py

- tools/refresh_offsets.py — earlier iteration of anchored_refresh.py

Keep: `tools/anchored_refresh.py`, `tools/straighten_polylines.py`, `tools/inspect_template.py`, `tools/generate_pbc_blocks.py`, `tools/generate_psh500a.py` (revisit when PSH500A wires up).

# Phase C — UX & Resilience

Medium effort, high user-visible impact. Biggest single wins are C1 (background generation), C2 (humanized errors), C3 (pre-flight validation) — do those first.

| # | File | What | Why it matters |
| --- | --- | --- | --- |
| C1 | ui/main_window.py:792 | Move _generate to QThread; show cancellable QProgressDialog | UI freezes for tens of seconds today |
| C2 | ui/main_window.py:799-801 | Parse pywintypes.com_error (use e.excepinfo[2]) before showing in QMessageBox | Currently shows raw HRESULT like -2147467259 |
| C3 | ui/main_window.py:792 | Pre-flight project validation before opening BricsCAD | Empty rooms, untagged valves, empty PBC fields silently fall through to crash |
| C4 | ui/main_window.py:524-528 | Date field is QLineEdit — use QDateEdit with calendar popup | Free-form text field allows "next Tuesday" to land in title block |
| C5 | ui/main_window.py:798 | After generation, give "Open folder" button (os.startfile on parent dir) | User has to remember the path |
| C6 | ui/main_window.py:553 | Append valve count to room tab label: LAB 101 (4); mute empty rooms | No visual cue which rooms are populated |
| C7 | ui/main_window.py:561 | splitter.setSizes([260, 1020]) hard-pinned; long room names overflow | Use Qt.ElideRight + remove fixed sizes |
| C8 | ui/pbc.py:386-396 | PBC button labels use double-spaces + em-dashes for fake alignment | Replace with proper layout |
| C9 | ui/pbc.py:281-310 | No validation on Save (empty tag/MAC accepted); no warn-on-cancel | Easy to lose unsaved data |
| C10 | ui/pbc.py:170-202 | Empty-state hint when room has 0 valves | Currently the link table just renders blank |
| C11 | ui/pbc.py:289 | Hard-coded resize(900, 720) doesn't fit on 1366×768 | Clamp to 80% of screen |
| C12 | ui/main_window.py:387-393 | Edit menu is fully disabled — hide actions or remove menu | Looks like dead UI |
| C13 | cad/bricscad.py:1183 | When a PBC sub-block file is missing, render placeholder rect | Currently silent skip with only a buried log note |
| C14 | cad/bricscad.py:1432 | Single-PBC project: BMS trunk wire is zero-length and gets filtered | Extend ±20" on each side so trunk is visible |
| C15 | app.py:28-193 | Top-level try/finally to call cleanup_after_failure on exception | Mid-generation crash leaves BricsCAD with partial drawing open |
| C16 | Multiple | Replace bare except Exception: pass (30+ instances) with except Exception as e: notes.append(...) | Currently masks real problems |

# Phase D — Backlog Quick Wins

Listed in PLAN.md Phase 4 but not yet built. Order by user-visible delight per hour.

- Background overlay logo (~12% opacity centered, like Phoenix-Checkout-Tool's _BgWidget)

- Welcome dialog with "don't show again" (first-run guidance)

- Job browser dialog replacing the bare file picker

- Block thumbnail previews in variant dropdowns

- Drag-to-reorder valves within a category section

- Settings dialog for layout / page tuning

# Phase E — Architecture / Maintainability

Lower urgency, but pays back over time.

| # | What |
| --- | --- |
| E1 | Split cad/bricscad.py (1604 lines). Extract PBC drawing (~400 lines) → cad/pbc.py |
| E2 | Define CATEGORIES = ("SAV", "GEX", "FEV", "AUX") once; kill the 5 hardcoded copies |
| E3 | Move v1→v2 schema migration (currently inline in _load_project_from_path:736-751) → cad/migrate.py |
| E4 | Build-time QSS embedding: tools/embed_qss.py regenerates _EMBEDDED_QSS from phoenix_style.qss pre-build |
| E5 | Centralize PBC geometry magic numbers (_PBC_BODY_W, etc.) in config/product_lines.json under "pbc:" block |
| E6 | Use PhoenixTable in pbc.py:115 instead of raw QTableWidget (already exists in components.py) |
| E7 | All log writes use with log_path.open("a") consistently — mixed read+rewrite vs append patterns today |
| E8 | Pull hard-coded fallback page bounds (app.py:80-81) — should raise instead of falling back |

# Phase F — Already in PLAN.md Backlog

Defer until later — these are existing planned work in PLAN.md.

- Phase 9 — Celeris II / THERIS / TRACCELL block libraries (need DWG files first; no code work).

- Phase 10 — BOM/valve schedule Excel export, PTT linkage, symbol legend, DXF-only mode (no BricsCAD), per-line layer/color overrides.

# Recommended Order of Attack

- Phase A — fix the silent-correctness bugs (1 sitting, ~2 hours).

- Phase B — docs + hygiene cleanup (1 sitting, ~1 hour, mostly typing).

- Phase C — UX/resilience polish — biggest user-visible wins are C1, C2, C3. Do those three first.

- Phase E1 (split bricscad.py) before further PBC feature work — current file is past the point where edits cost more than they should.

- Phase D quick wins as fillers between heavier work.

- Phase F when explicitly tagged.

# Appendix — Findings Coverage

This audit aggregated findings from three parallel deep-dive passes:

- CAD/COM layer audit — app.py, cad/bricscad.py (1604 lines), cad/blocks.py, cad/layout.py, config/product_lines.json. Looked for: crash risks, COM resource leaks, race/state bugs, coordinate bugs, wire routing edge cases, PBC-specific edge cases, silent-failure paths, off-by-ones, block-not-found paths, FP comparison issues.

- UI/UX layer audit — ui/main_window.py, ui/pbc.py, ui/components.py, ui/style.py, phoenix_style.qss. Looked for: signal/slot leaks, state desync, modal dialog bugs, design-system violations (inline setStyleSheet, raw QComboBox), tab-order issues, missing tooltips, look & feel inconsistencies, accessibility, structure bloat.

- Project hygiene audit — documentation drift between AGENTS.md / PLAN.md / README.md / memory files / actual code; config & data integrity; release-readiness of version.py / updater.py / build.bat / requirements.txt / installer.iss; dead/stale code in tools/; cross-cutting safety in app.py:generate.

Out-of-band: while creating the git baseline before this audit, an additional issue surfaced — the `blocks/cscp/AUX/` directory uses a Windows reserved device name (PowerShell can't access it; git needs `core.protectNTFS=false`). That has been fixed by renaming to `blocks/cscp/AUXILIARY/` with a category→dirname mapping in `cad/blocks.py` so the in-memory category key "AUX" stays the same. Committed as `89b3ed6`.